Lifecycle Recommendation for MediChart Analytics

Phase A (months 1-12)

Recommendation:

  - Since requirements change often, short sprints let the team adapt instead of locking in a spec upfront that might be changed or break later.

  - Catching anything that changes earlier on in the workflow will save money

  - Hospitals can give feedback with sprint reviews, which meets the “weekly learning” goal.

  - The team being a good size (around 8-10) people is the perfect size for scum. A small team makes for great communication and coordination

- Risks and Mitigations:

  - Risk: frequent requirement changes could make the audit trail messy or incomplete

    - Mitigation: Require traceability notes on every story, reviewed periodically, not just at the end

  - Risk: Teams skip documentation and fail to submit deliverables before the deadline

    - Make documentation also be apart of the DoD

Phase B (18 months)

Recommendation: